HYUNDAI MOTOR INDIA LIMITED

Authorised Dealership Division

BUSINESS REQUIREMENT DOCUMENT

Dealer Management System (DMS)

| Document Type | Business Requirement Document (BRD) |
| --- | --- |
| Project Name | Hyundai Dealer Management System (DMS) |
| Version | 1.0 |
| Prepared By | Business Analysis Team |
| Date | April 2026 |
| Classification | Academic Submission – Confidential |

Confidential ¦ For Academic Use Only ¦ Version 1.0 ¦ April 2026

# Table of Contents

| 1 | Executive Summary | 3 |
| --- | --- | --- |
| 2 | Project Objectives | 4 |
| 3 | Project Scope | 5 |
| 4 | Stakeholders | 6 |
| 5 | Business Requirements | 7 |
| 6 | Functional Module Overview | 9 |
| 7 | Non-Functional Requirements | 13 |
| 8 | Assumptions & Constraints | 14 |
| 9 | Risk Assessment | 15 |
| 10 | Success Criteria | 16 |
| 11 | Glossary of Terms | 17 |

# 1. Executive Summary

## 1.1  Overview

The Hyundai Dealer Management System (DMS) is an enterprise-grade, full-stack web application purpose-built to digitise and centralise the operational workflows of Hyundai Motor India authorised dealerships. The platform replaces fragmented, manual dealership processes with a unified, roles-aware digital ecosystem that governs the complete vehicle sales lifecycle — from customer onboarding and vehicle booking through to dispatch, sales closure, and post-sale reporting.

The system is architected as a three-tier application: a React 18 Single Page Application (SPA) serves as the presentation layer, a Spring Boot 3.x RESTful back-end constitutes the business logic and API tier, and a MySQL 8 relational database underpins persistent data storage. Communication between the frontend and backend is secured via JSON Web Token (JWT) authentication enforced by Spring Security.

## 1.2  Purpose of the Project

The primary purpose of the DMS project is to provide Hyundai dealership personnel with a consolidated, role-sensitive platform that eliminates operational silos, reduces data duplication, and enforces business rules through systematic automation. Specifically, the system aims to:

- Automate vehicle inventory tracking across multiple statusworkflow states (In Transit → In Stockyard → In Showroom → Booked → Dispatched → Sold).

- Digitise the end-to-end customer booking and delivery workflow with full audit traceability.

- Provide real-time dashboards and analytics to support data-driven management decisions.

- Enforce granular Role-Based Access Control (RBAC) to protect sensitive business and financial data.

- Standardise reporting across sales, inventory, dispatch, and customer engagement metrics.

## 1.3  Business Value

By implementing the DMS, dealerships stand to achieve the following tangible business benefits:

| Business Benefit | Description |
| --- | --- |
| Operational Efficiency | Reduction in manual data entry; automated booking number, invoice, and dispatch record generation. |
| Data Accuracy | Centralised master records for vehicles, customers, and transactions eliminate redundancy. |
| Customer Experience | 360° customer profiles, test drive scheduling, and loyalty tracking improve customer relationship management. |
| Management Visibility | Interactive KPI dashboards provide real-time insight into revenue, bookings, and inventory status. |
| Regulatory Compliance | Immutable audit logs ensure accountability for all system actions, supporting compliance requirements. |
| Scalability | Multi-dealership architecture allows future onboarding of additional dealership locations. |

# 2. Project Objectives

The Hyundai DMS project is guided by the following strategic and operational objectives:

| ID | Objective | Description |
| --- | --- | --- |
| OBJ-01 | Automation | Automate manual dealership workflows covering vehicle receipt, booking, delivery, and sales invoicing to reduce processing time and human error. |
| OBJ-02 | Centralised Data | Establish a single source of truth for all dealership data — vehicles, customers, bookings, accessories, and financial transactions — within a relational database. |
| OBJ-03 | Role-Based Access | Implement granular RBAC with four distinct roles (Super Admin, Dealer Manager, Sales Executive, Senior Official) ensuring each user accesses only the data and functions relevant to their responsibilities. |
| OBJ-04 | Real-Time Analytics | Deliver live KPI dashboards and scheduled/custom reports enabling management to monitor sales performance, inventory levels, and booking trends on demand. |
| OBJ-05 | Customer Management | Provide a comprehensive CRM module that tracks customer demographics, purchase history, test drives, exchange requests, and loyalty points. |
| OBJ-06 | Inventory Control | Maintain real-time status visibility over every vehicle from arrival at stockyard to final sale dispatch, including physical location, VIN, chassis, engine numbers, and pricing. |
| OBJ-07 | Audit & Compliance | Record all create, update, and delete operations in an immutable audit log, capturing the acting user, timestamp, and action details for governance and compliance. |
| OBJ-08 | Exchange Management | Facilitate old-vehicle exchange valuation workflows, integrating the evaluated exchange value into the final sales transaction amount. |
| OBJ-09 | Test Drive Scheduling | Enable structured scheduling, tracking, and outcome recording of customer test drives, with calendar visibility and post-drive feedback capture. |
| OBJ-10 | Scalability & Uptime | Build on a modern technology stack (Spring Boot, React, MySQL) that supports future horizontal scaling, additional dealership locations, and high availability deployment. |

# 3. Project Scope

## 3.1  In-Scope Features

The following functional areas and capabilities are within the defined scope of the DMS project:

### Authentication & User Management

- JWT-based login with role-specific credential validation.

- User registration, profile management, and role assignment by Super Admin.

- Secure BCrypt password hashing and token expiry enforcement.

### Customer Management

- Complete customer profile creation and management (personal details, KYC documents — PAN, Aadhaar, Driving Licence).

- Customer segmentation by type (Individual / Corporate).

- Loyalty points tracking and referral source recording.

- Bulk CSV import and individual record management.

- Soft-delete mechanism (record deactivation, not physical deletion).

### Vehicle Inventory Management

- Vehicle master data management: VIN, chassis number, engine number, model, variant, colour, fuel type, transmission type, manufacturing date.

- Multi-state vehicle status workflow: In Transit → In Stockyard → In Showroom → Booked → Dispatched → Sold.

- Stockyard slot and location mapping.

- Bulk CSV vehicle import and Excel export.

- Advanced filtering and search by model, status, fuel type, and transmission.

### Booking Management

- End-to-end booking lifecycle: creation, confirmation, delivery, and cancellation.

- Booking number auto-generation and unique constraint enforcement.

- Payment mode and booking amount capture.

- Cancellation management with reason recording and refund status tracking.

- Printable booking receipt generation.

### Test Drive Management

- Scheduling of test drives linked to customer and vehicle records.

- Status tracking: Scheduled, Completed, Cancelled, No Show.

- Post-drive feedback collection.

- Calendar view for scheduling visibility.

### Exchange / Trade-In Management

- Old vehicle evaluation capturing make, model, year, registration, km driven, and condition.

- Valuation and offered amount recording.

- Exchange status workflow: Pending → Approved / Rejected → Completed.

- Integration of approved exchange value into the final sales transaction.

### Accessories Management

- Accessory catalogue with name, code, category, description, price, and active status.

- Customer accessory order management.

- Stock and inventory tracking for accessories.

### Sales Transactions

- Final sales transaction recording with itemised pricing: vehicle price, accessories, insurance, registration charges, discounts, and exchange deductions.

- Finance company, loan amount, and down payment capture.

- Invoice number and date generation.

### Dispatch Management

- Dispatch records linked to bookings and vehicles.

- On-time vs. delayed delivery tracking.

### Dashboard & Analytics

- Real-time KPI cards: total vehicles, active bookings, deliveries, and revenue.

- Interactive charts: monthly sales trends, inventory status distribution.

- Today's schedule: test drives and bookings.

- Alerts for vehicles due for dispatch.

### Reports

- Sales summary, inventory status, dispatch summary, booking analysis reports.

- Top-selling model analysis and date-range filtering.

- Export to PDF and Excel formats.

### Audit Logs

- System-wide logging of all significant actions with actor identity and timestamp.

- Admin-accessible audit log viewer with filter support.

### Admin Settings

- Dealership configuration: name, address, contact, manager.

- System settings management.

- Multi-dealership support.

## 3.2  Out-of-Scope Items

The following items are explicitly excluded from the current version of the DMS project:

- Mobile application (iOS / Android) — noted in the roadmap for a future release.

- Real-time push notifications via WebSockets.

- Insurance policy management or integration with third-party insurer APIs.

- Finance calculator or EMI computation module.

- Customer self-service portal or external-facing web access.

- Integration with Hyundai Motor India's central ERP or OEM supply chain systems.

- Multi-language (localisation) support.

- Service and maintenance booking for post-sale vehicle service.

- Third-party payment gateway integration for online payment processing.

- Dark mode UI (noted for a future release).

# 4. Stakeholders

## 4.1  Stakeholder Overview

The following stakeholders are identified as primary actors who interact with or are directly impacted by the Hyundai DMS. Each stakeholder's role, system access level, key responsibilities, and primary interests are documented below.

| Stakeholder | System Access | Key Responsibilities | Primary Interest |
| --- | --- | --- | --- |
| Super Admin | Full system access — all modules, all dealerships | • Create and manage all user accounts and role assignments • Configure dealership settings and system parameters • Access and review all audit logs • Manage vehicle model/variant master data • Generate system-wide reports | System integrity, security, and overall operational oversight |
| Dealer Manager | Operational access — all modules within assigned dealership | • Oversee and approve bookings and exchanges • Monitor inventory levels and dispatch schedules • Review sales and performance dashboards • Manage sales executive assignments • Approve exchange valuations | Dealership revenue targets, team performance, and inventory turnover |
| Sales Executive | Transactional access — customer, booking, test drive, and exchange modules | • Register and manage customer profiles • Create and process vehicle bookings • Schedule and conduct test drives • Initiate exchange valuation requests • Record accessory orders | Customer satisfaction, booking conversions, and sales targets |
| Senior Official | Read-only access — all reports and dashboards | • Monitor KPI dashboards and analytics • Review sales summaries and inventory reports • Access booking and dispatch reports • No transactional write permissions | High-level business intelligence and performance benchmarking |
| System Administrator (Technical) | Infrastructure-level access | • Deploy and maintain the Spring Boot backend and MySQL database • Manage application configuration (application.properties) • Monitor system health and uptime • Execute database backups and recovery procedures | System availability, performance, and data security |
| End Customer | External actor — no direct system login | • Provides personal details and KYC documentation to the Sales Executive • Requests test drives and vehicle bookings • Submits old vehicle for exchange evaluation | Transparent and efficient vehicle purchase experience |

## 4.2  RACI Summary

The table below summarises the Responsible, Accountable, Consulted, and Informed (RACI) assignments for the major system modules.

| Module | Responsible | Accountable | Consulted | Informed |
| --- | --- | --- | --- | --- |
| Authentication & User Mgmt | Super Admin | Super Admin | All Roles | System Admin |
| Customer Management | Sales Executive | Dealer Manager | Sales Executive | Senior Official |
| Vehicle Inventory | Dealer Manager | Dealer Manager | Sales Executive | Senior Official |
| Booking Management | Sales Executive | Dealer Manager | Sales Executive | Senior Official |
| Test Drive Management | Sales Executive | Dealer Manager | Sales Executive | Dealer Manager |
| Exchange Management | Sales Executive | Dealer Manager | Dealer Manager | Senior Official |
| Accessories Management | Sales Executive | Dealer Manager | Sales Executive | Dealer Manager |
| Reports & Audit Logs | System (auto) | Super Admin | Dealer Manager | Senior Official |
| Admin / System Settings | Super Admin | Super Admin | System Admin | Dealer Manager |

# 5. Business Requirements

The following business requirements define what the Hyundai DMS must achieve to fulfil dealership operational needs. Each requirement is expressed in business outcome terms, independent of any specific technical implementation.

### BR-AUTH — Authentication & Access Control

- BR-AUTH-01: The system shall authenticate users using a secure, token-based mechanism and enforce session expiry.

- BR-AUTH-02: Each user shall be assigned exactly one role, and system functions shall be accessible only to users whose role is authorised.

- BR-AUTH-03: The system shall prevent concurrent access to restricted modules by unauthorised roles, returning appropriate access-denied responses.

- BR-AUTH-04: User passwords shall be stored in an irreversible hashed format; no plaintext passwords shall exist in the database.

### BR-CUST — Customer Management

- BR-CUST-01: The system shall maintain a complete and unique customer record including identity, contact, KYC, and behavioural data.

- BR-CUST-02: Customer records shall support bulk data import via structured CSV files.

- BR-CUST-03: Deleting a customer record shall deactivate rather than permanently remove the record to preserve referential integrity.

- BR-CUST-04: The system shall associate all bookings, test drives, and exchange requests with the corresponding customer record.

- BR-CUST-05: Customer loyalty points shall be tracked and accessible for reference in future sales interactions.

### BR-INV — Inventory Management

- BR-INV-01: Every vehicle in the system shall be uniquely identified by its VIN, chassis number, and engine number.

- BR-INV-02: The system shall enforce a defined vehicle status workflow; statuses shall only progress in the prescribed sequence.

- BR-INV-03: Each vehicle's physical location within the stockyard shall be trackable by slot assignment.

- BR-INV-04: Inventory data shall support bulk import via CSV and export to Excel for offline reporting.

- BR-INV-05: The system shall support advanced search and filter capabilities across all vehicle attributes.

### BR-BOOK — Booking Management

- BR-BOOK-01: Each booking shall be assigned a unique, system-generated booking reference number.

- BR-BOOK-02: A booking shall be linked to exactly one customer, one vehicle variant, one dealership, and one sales executive.

- BR-BOOK-03: The booking workflow shall support statuses: Pending, Confirmed, Delivered, and Cancelled.

- BR-BOOK-04: Cancellations shall require a documented reason and shall trigger the appropriate refund status workflow.

- BR-BOOK-05: The system shall generate a printable booking receipt upon request.

### BR-TD — Test Drive Management

- BR-TD-01: Test drives shall be scheduled by linking a customer, a vehicle, and a sales executive with a date and time.

- BR-TD-02: Outcome statuses (Scheduled, Completed, Cancelled, No Show) shall be updateable by authorised staff.

- BR-TD-03: Customer feedback shall be collectible following each completed test drive.

- BR-TD-04: A calendar view shall provide at-a-glance visibility of all scheduled test drives.

### BR-EX — Exchange Management

- BR-EX-01: The system shall capture all attributes of an old vehicle submitted for exchange, including registration, mileage, and condition.

- BR-EX-02: An authorised evaluator shall record a valuation amount and an offered exchange value.

- BR-EX-03: The exchange status shall follow a controlled workflow: Pending → Approved / Rejected → Completed.

- BR-EX-04: Approved exchange values shall be deducted from the total payable in the linked sales transaction.

### BR-ACC — Accessories Management

- BR-ACC-01: The system shall maintain an active accessories catalogue with name, code, category, price, and availability.

- BR-ACC-02: Accessory orders shall be linked to specific customer bookings and tracked to fulfilment.

- BR-ACC-03: Deactivated accessories shall not be available for new orders but shall remain visible in historical records.

### BR-REP — Reports & Audit Logs

- BR-REP-01: The system shall generate sales summary, inventory status, dispatch, and booking analysis reports.

- BR-REP-02: All reports shall support date-range filtering and export to PDF and Excel formats.

- BR-REP-03: An immutable audit log shall capture every significant system action with actor identity, action description, and timestamp.

- BR-REP-04: Audit logs shall be accessible exclusively to the Super Admin role.

### BR-ADMIN — Administration & Settings

- BR-ADMIN-01: The Super Admin shall be able to register new dealerships and manage their profiles.

- BR-ADMIN-02: User account creation, role assignment, and deactivation shall be managed exclusively by the Super Admin.

- BR-ADMIN-03: Vehicle model and variant master catalogues shall be maintainable by authorised administrators.

# 6. Functional Module Overview

This section provides a structured description of each functional module within the DMS, outlining the module's purpose, actors, key workflows, and data entities involved.

## 6.1  Authentication & Authorisation Module

The Authentication module controls all system entry points and enforces access boundaries throughout the application.

### Purpose

To securely authenticate users and authorise access to system resources based on predefined roles, ensuring that no user can access functionality beyond their designated permission set.

### Key Capabilities

- Role-based login: Users must specify their expected role at login; the system validates the credential-role combination before issuing a token.

- JWT issuance: Upon successful authentication, the backend issues a signed JSON Web Token (JWT) containing the user identity and role claims.

- Token validation: Every API request must carry a valid Bearer token in the HTTP Authorization header; expired or tampered tokens are rejected.

- BCrypt password hashing: Passwords are hashed using BCrypt during registration and verified on login without reversing the hash.

- Role enumeration: SUPER_ADMIN, DEALER_MANAGER, SALES_EXECUTIVE, SENIOR_OFFICIAL.

- Unauthorised access handling: Requests from unauthenticated or under-privileged users receive defined HTTP 401/403 responses.

- User registration: Administered by Super Admin for all internal roles; new users are assigned a role at account creation.

### Data Entities Involved

User (userId, email, fullName, phone, role, passwordHash, isActive, dealership, createdAt, updatedAt).

## 6.2  Customer Management Module

The Customer Management module serves as the CRM backbone of the dealership, maintaining comprehensive records of all prospective and existing customers.

### Purpose

To maintain a unified customer repository that supports the full sales cycle from initial enquiry to post-sale follow-up, while preserving referential integrity across bookings, test drives, and exchange requests.

### Key Capabilities

- Customer profile creation with personal data: name, email, phone, alternate phone, address (city, state, pincode).

- KYC document storage: PAN number, Aadhaar number, Driving Licence.

- Date fields: Date of Birth and Anniversary Date for personalised engagement.

- Customer segmentation: INDIVIDUAL or CORPORATE type classification.

- Loyalty points management: accrual and reference for repeat customers.

- Referral source tracking: 'Referred By' field for marketing attribution.

- Soft delete: Customers are deactivated (isActive = false) rather than hard-deleted, preserving all linked records.

- Bulk import: CSV template-based upload for onboarding multiple customers at once.

- Customer-level 360° view: All associated bookings, test drives, and exchange requests accessible from the customer profile.

### Data Entities Involved

Customer (customerId, firstName, lastName, email, phone, alternatePhone, address, city, state, pincode, dateOfBirth, anniversaryDate, panNumber, aadharNumber, drivingLicense, customerType, loyaltyPoints, referredBy, notes, isActive, createdAt, updatedAt, createdBy).

## 6.3  Booking Management Module

The Booking Management module governs the entire vehicle reservation and delivery cycle, forming the commercial core of the dealership's operations.

### Purpose

To provide a structured, traceable mechanism for recording vehicle bookings, tracking their progression from placement to delivery, and managing cancellations with appropriate financial workflows.

### Key Capabilities

- Booking creation: Linked to a specific customer, vehicle variant, dealership, and sales executive.

- Unique booking reference: Auto-generated booking number assigned at creation.

- Financial data: Booking amount, total amount, and payment mode (Cash, Cheque, Bank Transfer, Finance).

- Status lifecycle: PENDING → CONFIRMED → DELIVERED / CANCELLED.

- Expected delivery date: Planned delivery target date recorded at booking.

- Cancellation management: Reason recording, refund status (PENDING, PROCESSED, WAIVED), linked via BookingCancellation entity.

- Booking receipt: Printable PDF receipt generation for customer records.

- Vehicle linkage: A specific vehicle (VIN-level) is assigned upon confirmation.

- Audit fields: createdBy, updatedBy, createdAt, updatedAt for full traceability.

### Booking Status Workflow

| Status | Description |
| --- | --- |
| PENDING | Booking has been placed; awaiting dealership confirmation. |
| CONFIRMED | Booking confirmed by dealer; vehicle variant reserved. |
| DELIVERED | Vehicle dispatched and delivered to customer; triggers sales transaction creation. |
| CANCELLED | Booking cancelled by customer or dealership; refund workflow initiated. |

## 6.4  Inventory Management Module

The Inventory Management module provides complete visibility and control over every vehicle within the dealership's physical and digital inventory.

### Purpose

To maintain an accurate, real-time record of all vehicles from the point of OEM dispatch to final sale, enabling the dealership to make informed stocking, pricing, and allocation decisions.

### Key Capabilities

- Vehicle master data: VIN (17-character unique identifier), chassis number, engine number, manufacturing year and month.

- Variant linkage: Each vehicle is associated with a predefined variant (model → variant → fuel type → transmission type → price).

- Colour and pricing: Per-unit colour and selling price, with optional purchase price for margin calculation.

- Vehicle status workflow: IN_TRANSIT → IN_STOCKYARD → IN_SHOWROOM → BOOKED → DISPATCHED → SOLD.

- Stockyard management: Slot-level physical location tracking within the stockyard.

- Arrival date: Date of physical arrival at the dealership for ageing analysis.

- Advanced search and filtering: By model, variant, status, colour, fuel type, transmission, and date range.

- Bulk CSV import and Excel export.

- Vehicle Model and Variant master management by Super Admin.

### Vehicle Status Workflow

| Status | Description |
| --- | --- |
| IN_TRANSIT | Vehicle dispatched from OEM; en route to dealership. |
| IN_STOCKYARD | Vehicle received and stored in the dealership stockyard. |
| IN_SHOWROOM | Vehicle moved to the showroom floor for customer display. |
| BOOKED | Vehicle reserved against a confirmed customer booking. |
| DISPATCHED | Vehicle prepared for delivery to customer. |
| SOLD | Vehicle fully transferred to customer; sales transaction completed. |

## 6.5  Test Drive Management Module

The Test Drive module enables dealership staff to schedule, track, and record outcomes for all customer vehicle test drives.

### Key Capabilities

- Schedule test drives with customer, vehicle, sales executive, date, and time.

- Test drive status tracking: SCHEDULED, COMPLETED, CANCELLED, NO_SHOW.

- Calendar view for visualising the daily and weekly test drive schedule.

- Feedback collection: Post-drive customer comments captured by the sales executive.

- Vehicle availability check: Prevents scheduling on vehicles with incompatible statuses.

- Linked to customer profile for full engagement history.

## 6.6  Exchange / Trade-In Management Module

The Exchange Management module facilitates the old-vehicle trade-in process, integrating valuation outcomes directly into the financial settlement of the linked booking.

### Key Capabilities

- Old vehicle data capture: Make, model, variant, year, registration number, km driven, and physical condition.

- Dual amount fields: Valuation amount (appraised market value) and offered amount (actual exchange credit offered to customer).

- Evaluator assignment: Dealership staff member responsible for the physical inspection.

- Status workflow: PENDING → APPROVED / REJECTED → COMPLETED.

- Sales integration: Approved offered amount deducted from total payable in the linked SalesTransaction.

## 6.7  Accessories Management Module

The Accessories module manages the dealership's after-market accessories catalogue and tracks customer orders for accessories.

### Key Capabilities

- Accessories catalogue: Name, unique accessory code, category, textual description, price, and active/inactive status.

- Category classification: Enables filtering by product category (e.g., Interior, Exterior, Electronics, Safety).

- Accessory orders: Customer orders linked to bookings with status tracking.

- Order fulfilment tracking: Order status management from placement to installation.

- Inactive accessories: Deactivated items are excluded from new orders but retained in historical order records.

## 6.8  Admin Settings Module

The Admin Settings module is accessible exclusively to the Super Admin and provides centralised configuration management for the entire DMS platform.

### Key Capabilities

- Dealership management: Register new dealerships with name, code, address, city, state, pincode, phone, email, and manager name.

- User management: Create, edit, activate, and deactivate user accounts; assign roles.

- Vehicle model management: Maintain the master list of vehicle models available in the system.

- Vehicle variant management: Define variants per model, including ex-showroom price, fuel type, and transmission type.

- System settings: Global application parameters configurable by the Super Admin.

## 6.9  Reports & Audit Logs Module

The Reports and Audit Logs module delivers business intelligence and accountability features to support management decisions and regulatory compliance.

### Report Types

| Report Name | Description |
| --- | --- |
| Sales Summary Report | Aggregated total sales revenue, units sold, and average sale value for a specified period. |
| Inventory Status Report | Distribution of vehicles across all status categories; ageing analysis. |
| Dispatch Summary Report | On-time vs. delayed delivery breakdown; average dispatch lead time. |
| Booking Analysis Report | Status-wise booking counts; cancellation rates; booking-to-delivery conversion. |
| Top Models Report | Ranking of vehicle models by sales volume and revenue contribution. |
| Exchange Report | Volume and value of exchange requests by status and evaluator. |
| Test Drive Report | Scheduled vs. completed vs. no-show rates; conversion to booking. |

### Report Features

- Custom date range filters for all reports.

- Export to PDF (formatted, printable) and Excel (data analysis) formats.

- Role-appropriate report access (Senior Official — read-only; Dealer Manager — all reports; Sales Executive — personal performance only).

### Audit Log Features

- Captures: action type (e.g., CREATE_BOOKING, DELETE_USER, UPDATE_VEHICLE_STATUS), performing user, timestamp, and contextual details.

- Immutable records: Audit entries cannot be edited or deleted by any user.

- Accessible by Super Admin only.

- Filterable by action type, performing user, and date range.

# 7. Non-Functional Requirements

Non-functional requirements define the quality attributes the DMS must exhibit in addition to its functional capabilities.

| ID | Category | Requirement |
| --- | --- | --- |
| NFR-PERF-01 | Performance | API response time for standard data retrieval requests shall not exceed 2 seconds under normal load conditions. |
| NFR-PERF-02 | Performance | The system shall support a minimum of 20 concurrent users per dealership without degradation in response time. |
| NFR-PERF-03 | Performance | Database queries shall leverage indexed columns for all primary filter criteria to optimise query execution time. |
| NFR-SEC-01 | Security | All API endpoints (except /api/auth/login and /api/auth/register) shall require a valid JWT Bearer token. |
| NFR-SEC-02 | Security | JWTs shall carry an expiry claim; expired tokens shall be rejected with an HTTP 401 Unauthorized response. |
| NFR-SEC-03 | Security | User passwords shall be hashed using BCrypt with a minimum work factor of 10. |
| NFR-SEC-04 | Security | CORS policy shall restrict API access to known frontend origins; unrestricted cross-origin requests shall be blocked. |
| NFR-SEC-05 | Security | Role-based endpoint guards shall be enforced at the Spring Security filter chain level; bypassing through URL manipulation shall not be possible. |
| NFR-SCAL-01 | Scalability | The layered architecture (Controller → Service → Repository → Database) shall support horizontal scaling of the API layer without schema changes. |
| NFR-SCAL-02 | Scalability | The multi-dealership data model shall support onboarding additional dealership locations by adding dealership records without structural database changes. |
| NFR-USE-01 | Usability | The UI shall be responsive and usable on desktop (1920×1080), laptop (1366×768), and tablet (768×1024) viewports. |
| NFR-USE-02 | Usability | All form validation errors shall be surfaced inline, adjacent to the offending field, with descriptive messages. |
| NFR-USE-03 | Usability | Data tables shall support pagination, sorting, and column-level filtering for all primary listing screens. |
| NFR-USE-04 | Usability | Toast notifications shall provide immediate, non-blocking feedback for all create, update, and delete operations. |
| NFR-REL-01 | Reliability | The system shall implement global exception handling; unhandled errors shall return structured JSON error responses rather than stack traces. |
| NFR-REL-02 | Reliability | All critical database entities shall carry immutable creation timestamps and auditable last-modified timestamps. |
| NFR-REL-03 | Reliability | The application shall support a graceful startup sequence with schema validation via Hibernate DDL auto-create/update. |
| NFR-MAINT-01 | Maintainability | The codebase shall follow a layered MVC architecture with clear separation of Controller, Service, Repository, DTO, and Entity layers. |
| NFR-MAINT-02 | Maintainability | API documentation shall be auto-generated and accessible via Swagger UI (Springdoc OpenAPI) at the /swagger-ui.html endpoint. |

# 8. Assumptions & Constraints

## 8.1  Assumptions

The following assumptions have been made in the definition of requirements and design of the DMS:

| ID | Category | Assumption |
| --- | --- | --- |
| ASS-01 | Internet & Network | All users will have reliable access to a local area network or internet connection sufficient to run the web application; the system is not designed for offline use. |
| ASS-02 | User Training | All internal users (Super Admin, Dealer Manager, Sales Executive) will receive adequate training prior to production deployment; the system assumes basic computer literacy. |
| ASS-03 | Data Completeness | Vehicle model and variant master data will be pre-loaded by the Super Admin before Sales Executive users begin operational use. |
| ASS-04 | Single Browser Support | The application is optimised for modern Chromium-based browsers (Chrome, Edge) and Firefox; compatibility with legacy browsers (IE11) is not guaranteed. |
| ASS-05 | Dealership Pre-Config | At least one active dealership record must exist in the system before user registration and operational use can commence. |
| ASS-06 | KYC Verification | The system stores KYC document details (PAN, Aadhaar) as entered by the Sales Executive; actual document verification is performed offline and is outside the scope of the application. |
| ASS-07 | Single Currency | All monetary values are assumed to be in Indian Rupees (INR); multi-currency support is not required. |
| ASS-08 | Database Availability | MySQL 8.0 will be available and accessible to the Spring Boot application at the configured JDBC URL at all times during operation. |

## 8.2  Constraints

The following constraints are imposed on the project and must be respected during design, development, and deployment:

| ID | Category | Constraint |
| --- | --- | --- |
| CON-01 | Technology Stack | The backend must be implemented using Spring Boot 3.x (Java 21) with Spring Security and Spring Data JPA. The frontend must use React 18 with Vite. The database must be MySQL 8.0. |
| CON-02 | Authentication | Authentication must be token-based using JWT (JJWT 0.11.5). Session-based or OAuth2 authentication is not permitted in this version. |
| CON-03 | Build Tool | Maven is the mandated build and dependency management tool for the backend; npm/Vite for the frontend. |
| CON-04 | Project Timeline | The DMS is developed within an academic project cycle; scope must be achievable within the allocated semester timeline. |
| CON-05 | No External APIs | The system shall not integrate with external third-party APIs (payment gateways, Hyundai OEM systems, insurance APIs) in this version. |
| CON-06 | API-First Design | All frontend-backend communication must occur exclusively via RESTful HTTP APIs; direct database access from the frontend is prohibited. |
| CON-07 | Data Privacy | No real customer data shall be used during development and testing; all demo data shall be fabricated for academic purposes. |
| CON-08 | Infrastructure | The application will run on a single-server development/staging environment; distributed or cloud deployment is outside the current scope. |

# 9. Risk Assessment

The following risks have been identified for the DMS project. Each risk is assessed by likelihood and impact, and a mitigation strategy is defined.

| ID | Risk | Likelihood | Impact | Severity | Description | Mitigation |
| --- | --- | --- | --- | --- | --- | --- |
| RISK-01 | Data Inconsistency | HIGH | HIGH | CRITICAL | Concurrent updates to shared records (e.g., vehicle status) by multiple users may cause data conflicts. | Enforce transactional integrity via Spring @Transactional annotations; use optimistic locking on critical entities; implement UI-level state refresh on stale data detection. |
| RISK-02 | Unauthorised Data Access | MEDIUM | HIGH | HIGH | A vulnerability in JWT validation or role-check logic could allow a lower-privileged user to access restricted endpoints. | Enforce role guards at the Spring Security filter chain level (method-level @PreAuthorize); conduct regular security review of all controller endpoints. |
| RISK-03 | JWT Token Compromise | LOW | HIGH | HIGH | If a JWT is intercepted during transmission, it could be used to impersonate a legitimate user until expiry. | Enforce HTTPS in production; set a short token expiry (e.g., 8 hours); implement token refresh mechanism in future iterations. |
| RISK-04 | Database Downtime | LOW | HIGH | MEDIUM | MySQL server unavailability would render the entire application non-functional. | Implement regular automated database backups; document recovery procedures; consider a database replica for production. |
| RISK-05 | Invalid / Corrupt Import Data | HIGH | MEDIUM | HIGH | Unvalidated CSV imports for customers or vehicles may introduce corrupt or duplicate records. | Implement server-side CSV validation with row-level error reporting; use unique constraint enforcement (VIN, phone) at the database level. |
| RISK-06 | Performance Degradation | MEDIUM | MEDIUM | MEDIUM | Unoptimised queries on large datasets (vehicles, bookings, audit logs) may slow the system under scale. | Database indexes are defined on all primary filter columns (booking_date, status, customer_id, vehicle_id); Spring Cache is implemented for frequently-read data. |
| RISK-07 | User Adoption Resistance | MEDIUM | MEDIUM | MEDIUM | Staff unfamiliar with the digital system may resist adoption, reducing the system's operational value. | Design intuitive, role-specific interfaces; provide role-based onboarding guides; offer training sessions prior to go-live. |
| RISK-08 | Scope Creep | HIGH | LOW | MEDIUM | Stakeholders may request features beyond the defined scope (mobile app, external integrations), impacting delivery timelines. | Maintain a documented scope boundary; log out-of-scope requests in a product backlog for future releases; use the roadmap to manage expectations. |

# 10. Success Criteria

The Hyundai DMS project will be considered successfully delivered when the following measurable criteria are satisfied across functional, technical, and business dimensions.

| ID | Criterion | Definition of Done |
| --- | --- | --- |
| SC-01 | Functional Completeness | All modules defined within the project scope (Authentication, Customer, Inventory, Booking, Test Drive, Exchange, Accessories, Reports, Audit Logs, Admin Settings) are implemented and operational. |
| SC-02 | Role-Based Access Control | Each of the four defined user roles (Super Admin, Dealer Manager, Sales Executive, Senior Official) can log in successfully and access only the modules and data permitted by their role; cross-role access attempts are rejected. |
| SC-03 | Data Integrity | All relational constraints (foreign keys, unique constraints on VIN/booking number/invoice number) are enforced at the database level; no duplicate or orphaned records exist. |
| SC-04 | End-to-End Booking Flow | A complete booking lifecycle — customer creation → booking → vehicle assignment → dispatch → sales transaction — can be executed without error from start to finish. |
| SC-05 | Report Generation | All seven defined report types can be generated for custom date ranges and successfully exported to both PDF and Excel formats. |
| SC-06 | Audit Log Accuracy | All significant system actions generate corresponding audit log entries with correct actor identity, action description, and timestamp. |
| SC-07 | API Security | All protected API endpoints reject requests with missing, expired, or invalid JWT tokens with a structured HTTP 401/403 response. |
| SC-08 | UI Responsiveness | All primary screens render without layout defects on 1366×768 (laptop) and 1920×1080 (desktop) viewports. |
| SC-09 | Bulk Import Functionality | CSV import of both customer records and vehicle inventory records completes successfully with appropriate validation feedback for invalid rows. |
| SC-10 | System Stability | The application starts without errors, all Hibernate entity schemas validate successfully, and seed data populates correctly on a clean database installation. |
| SC-11 | Swagger Documentation | Complete API documentation is accessible and accurate at the /swagger-ui.html endpoint for all implemented controllers. |
| SC-12 | Academic Presentation | The system can be demonstrated live in a classroom presentation covering all major modules with sample data, supporting a clear walkthrough of the business workflow. |

# 11. Glossary of Terms

The following terms and acronyms are used throughout this Business Requirement Document. Definitions are provided to ensure clarity for all readers, including those without a technical background.

| Term | Full Form | Definition |
| --- | --- | --- |
| API | Application Programming Interface | A defined set of rules and protocols that allows the frontend application to communicate with the backend server. |
| BCrypt | Blowfish Crypt | A password-hashing algorithm that applies a cost factor to make brute-force attacks computationally expensive. |
| Booking | — | A reservation made by a customer for a specific vehicle variant, confirmed by a dealership sales executive. Serves as the primary commercial transaction initiating the sales cycle. |
| CORS | Cross-Origin Resource Sharing | A browser security mechanism that controls which external domains are permitted to make API requests to the backend server. |
| CRM | Customer Relationship Management | A system or approach for managing and analysing customer interactions and data throughout the customer lifecycle. |
| CSV | Comma-Separated Values | A plain-text file format used for bulk data import of customer and vehicle records into the DMS. |
| DAO / Repository | Data Access Object | The layer in the Spring Boot application responsible for direct interaction with the MySQL database via JPA. |
| DMS | Dealer Management System | The integrated software platform described in this document, designed to manage all operational aspects of a Hyundai vehicle dealership. |
| DTO | Data Transfer Object | A lightweight object used to transfer data between the frontend and backend API layer, decoupled from the database entity model. |
| Entity | — | A Java class annotated with @Entity that maps directly to a database table via JPA/Hibernate ORM. |
| Exchange | — | The trade-in of a customer's existing vehicle against the purchase price of a new Hyundai vehicle. The old vehicle is evaluated and a credit amount is offered. |
| Ex-Showroom Price | — | The manufacturer's listed price of a vehicle at the dealership showroom, before taxes, insurance, and registration charges. |
| HTTP | HyperText Transfer Protocol | The communication protocol used for data transfer between the React frontend (browser) and the Spring Boot REST API. |
| Inventory | — | The collection of all vehicles physically held or in transit to the dealership, tracked by status and location. |
| Invoice | — | A formal financial document generated upon vehicle delivery, summarising the complete transaction including vehicle price, accessories, taxes, and deductions. |
| JPA | Java Persistence API | A Java specification for ORM (Object-Relational Mapping) that maps Java entity classes to relational database tables. |
| JWT | JSON Web Token | A compact, cryptographically signed token issued upon login and included in every subsequent API request to authenticate and authorise the user. |
| KPI | Key Performance Indicator | A measurable value displayed on the dashboard that reflects the dealership's performance against defined operational targets. |
| KYC | Know Your Customer | The process of verifying a customer's identity and address using government-issued documents such as PAN, Aadhaar, and Driving Licence. |
| Lombok | — | A Java library that reduces boilerplate code (e.g., getters, setters, constructors) through compile-time annotations. |
| Maven | — | An open-source build automation and dependency management tool used for the Spring Boot backend project. |
| MySQL | My Structured Query Language | The relational database management system used to persistently store all DMS data. |
| OEM | Original Equipment Manufacturer | In the context of this document, refers to Hyundai Motor India as the vehicle manufacturer supplying vehicles to dealerships. |
| ORM | Object-Relational Mapping | A programming technique that converts data between incompatible type systems — Java objects and relational database rows — using Hibernate. |
| RACI | Responsible, Accountable, Consulted, Informed | A stakeholder responsibility assignment matrix used to define roles in project decision-making. |
| RBAC | Role-Based Access Control | A security model where system access rights are defined by the user's assigned role rather than individual user identity. |
| React | — | An open-source JavaScript library developed by Meta for building interactive user interfaces using a component-based architecture. |
| REST | Representational State Transfer | An architectural style for building web APIs using standard HTTP methods (GET, POST, PUT, DELETE). |
| SPA | Single Page Application | A web application that loads a single HTML page and dynamically updates content via JavaScript without full page reloads. |
| Spring Boot | — | An open-source Java framework built on Spring that simplifies the creation of production-ready web applications and REST APIs. |
| Spring Security | — | A powerful authentication and access control framework for Java applications, used in this project to enforce JWT-based security. |
| Stockyard | — | The physical holding area at the dealership premises where vehicles are stored after arrival from the OEM before being moved to the showroom. |
| Test Drive | — | A scheduled, supervised driving experience offered to a prospective customer to evaluate a vehicle before purchase. |
| VIN | Vehicle Identification Number | A unique 17-character alphanumeric code assigned to every motor vehicle, used as the primary vehicle identifier in the DMS. |
| Vite | — | A modern, fast frontend build tool and development server used for the React application. |

— End of Document —

Hyundai Dealer Management System  |  Business Requirement Document v1.0  |  April 2026